SIMPLE IT PROJECT AGREEMENT

PharmaFlow: Automated Pharmacy Management System

| Project Name: | PharmaFlow: Automated Pharmacy Management System |
| --- | --- |
| Customer: | BMP/ Pharmacy Dept |
| Development Team: | EST Team |
| Date: | 15.09.2026 |

1. Project Purpose

The purpose of this project is to develop an IT system that helps the customer solve a specific business problem and improve their business process. Specifically, the PharmaFlow system automates inventory tracking, batch expiry alerts, prescription management, and point-of-sale (POS) billing for modern pharmacy administration.

2. Project Scope

The development team will develop the following main functions:

Inventory & Stock Management: Real-time drug stock tracking, automated reorder thresholds, and batch expiry monitoring.

POS Billing & Sales Module: Barcoded checkout interface, automated receipt generation, and discount/tax handling.

Prescription & Customer Records: Digital prescription logging, patient medication history, and dosage instructions.

Analytics & Reporting Dashboard: Daily/monthly financial reports, best-selling medicine trends, and stock movement logs.

Functions or services not listed above are outside the current project scope.

3. Customer Requirements

The customer requests the following major requirements:

High Data Security & Compliance: Secure role-based access control (Admin, Pharmacist, Cashier) and encrypted patient records.

User-Friendly Interface: Intuitive POS interface requiring minimal training for pharmacy staff.

High Availability & Speed: Fast database queries with response time under 1.5 seconds for instant checkout operations.

Database Integrity: Relational integrity for multi-batch drug tracking and real-time inventory adjustments.

The development team will analyze these requirements and design the system based on the customer's needs.

4. Project Deliverables

The development team will provide the following deliverables:

System / Website: PharmaFlow Web Application (Frontend & Backend)

Database: PostgreSQL Relational Database Schema & Data Dumps

Project Documentation: Comprehensive Technical Package including:
• Use Case Diagram
• Business Process Model (BPMN 2.0)
• Entity Relationship Diagram (ERD)
• All SQL Scripts (DDL, DML, Triggers, Views)

5. Schedule and Responsibilities

20-Sentyabr, 2026Project Start Date:

20-Dekabr, 2026Expected Completion Date:

Customer Responsibilities:

Explain business needs and pharmacy workflow requirements.

Provide necessary product categories, pricing models, and sample inventory data.

Review and give feedback on project milestones and system demos.

Development Team Responsibilities:

Analyze customer requirements and design architecture.

Design, build, and integrate database schemas, BPMN models, and UI screens.

Maintain clear communication with the customer throughout the development cycle.

Deliver the agreed project results, source code, and full documentation.

6. Team Structure & Members (EST Team)

The project will be executed by the EST Development Team with the following members:

| Ism va Familiya | Guruh | Loyiha Rol / Ma'suliyat |
| --- | --- | --- |
| Shirinboyev Temur | I-24A | Team Leader / Lead Data Architect & Backend |
| Hasanboy Turnsinaliyev | I-24A | System Analyst / BPMN & Database Engineer |
| Ismoilov Elbek | I-24C | Frontend Developer & UI/UX Designer |

7. Budget

The total project budget and payment structure are defined as follows:

$4,500 / 58,000,000 UZSTotal Agreed Budget:

30% Advance, 40% Mid-term Demo, 30% Final Delivery & Sign-off.Milestone Payments:

8. Changes to the Project

If the customer requests major changes to the requirements or project scope, the customer and development team will discuss and agree on the changes before implementation.

9. Agreement and Approval

Both the customer and the development team agree to cooperate in good faith and work toward completing the project according to the agreed requirements and schedule.

| Customer Representative: Name: Behruz Abdullayev Signature: __________________ Date: 15/ 09 / 2026 | Development Team Leader (EST): Name: Shirinboyev Temur (Group I-24A) Signature: ______________________ Date: 15 / 09 / 2026 |
| --- | --- |