## Slide 1: K-Lingo: Korean Language App
CAPSTONE 2 PROJECT
An interactive and effective language learning platform
TEAM EST
Temur • Hasanboy • Behruz

## Slide 2: Project Background & Objectives
01
Background
High demand for the Korean language.
Shortage of quality Uzbek-language resources.
Need for an effective interactive method.
Objectives
Gamified learning process.
Fast learning of the Hangul alphabet.
Interactive vocabulary memorization system.

## Slide 3: Scope & Target Audience
PROJECT PLAN • CONTINUED
Project Scope
Beginner grammar modules.
Audio and visual dictionaries.
Placement (level) tests.
Progress tracking dashboard.
Target Audience
EPS-TOPIK exam candidates.
K-pop and culture fans.
Foreign language students.
Independent language learners.

## Slide 4: Team Roles & Responsibilities
02
Temur
PROJECT MANAGER & BPM
Coordinating the project and modeling processes.
Hasanboy
USE CASE & WBS
Analyzing system requirements and distributing tasks.
Behruz
GANTT & UI/UX
Monitoring deadlines and creating the interface design.

## Slide 5: Use Case Model
03
The main interactions between the user and the system.
Student
Sign up, view lessons, take tests.
Administrator
Add content, analyze results.
K-LINGO SYSTEM
Student
Select lessons
Memorize vocabulary
Take tests

## Slide 6: Business Processes (BPM)
04
1
Sign up
Create a profile.
2
Level test
Initial assessment.
3
Lesson module
Theory materials.
4
Final test
Check retention.

## Slide 7: Work Breakdown Structure (WBS)
05
1. Planning
Establish the project.
Team charter.
2. Modeling
Create Use Case.
Draw the BPM map.
3. Design (UI/UX)
Screen prototype.
User interface.
4. Completion
Prepare slides.
Project defense.

## Slide 8: Project Schedule (Gantt)
06
Oct 8
Project Plan (GitHub)
Oct 15
Modeling (UML/BPM)
Oct 19
Presentation prep
Oct 20–23
Defense

## Slide 9: Thank you for your attention!
Team EST • Capstone 2 Project
Temur • Hasanboy • Behruz