K-Lingo: Interactive Korean Language Learning Application

Capstone 2 IT Project Management — Midterm Presentation (5-Member Team EST)

Executive Summary & Team Structure

| Role | Team Member | Primary Responsibilities |
| --- | --- | --- |
| Project Manager / Team Leader | Temur | Project scheduling, resource management, stakeholder communication, quality assurance |
| System Architect | Hasanboy | Backend architecture, database schema design, API integrations, system scalability |
| UI/UX Designer | Behruz | User flow mapping, wireframing, high-fidelity UI design, usability testing |
| Frontend Developer | Elbek | Frontend application development, UI component implementation, responsive design execution, API frontend consumption |
| QA & Testing Engineer | Suxrob | Unit & integration testing, automated test scripts, usability testing, bug tracking & severity triage |

Slide 1: Title Slide

Slide Content

- Project Name: K-Lingo (Interactive Korean Language Learning App)

- Course: Capstone 2 IT Project Management (Midterm Review)

- Team Name: EST

- Team Members & Roles:

  - Temur — Project Manager & Team Leader [cite: 1]

  - Hasanboy — System Architect [cite: 1]

  - Behruz — UI/UX Designer [cite: 1]

  - Elbek — Frontend Developer

  - Suxrob — QA & Testing Engineer

Presentation Script

[Presenter: Temur] "Good morning, Professor and fellow classmates. Welcome to the midterm presentation for our Capstone 2 IT Project Management course. We are Team EST, and today we are excited to present our project: K-Lingo, an interactive Korean language learning application designed to make language acquisition engaging, accessible, and structured. My name is Temur, and I am serving as the Project Manager and Team Leader [cite: 1]. Joining me today are our expanded 5-member team: Hasanboy, our System Architect; Behruz, our UI/UX Designer; Elbek, our Frontend Developer; and Suxrob, our QA & Testing Engineer. Over the next few minutes, we will walk you through our project planning, architecture, workflow modeling, work breakdown structure, and current execution status."

Slide 2: Project Plan — Background & Objectives

Slide Content

- Background & Motivation:

  - Global surge in demand for learning Korean driven by Hallyu (Korean Wave: K-Pop, K-Dramas, Cinema).

  - Existing platforms often lack interactive real-time feedback, structured grammar paths, or engaging gamification catered specifically to Korean sentence structures.

- Core Objectives:

  - Interactive Learning: Develop bite-sized, gamified lessons focusing on Hangul, vocabulary, and practical grammar.

  - Real-time Evaluation: Implement immediate feedback mechanics for pronunciation and quiz exercises.

  - Progress Tracking: Build intuitive dashboards to visually track daily streaks, accuracy rates, and skill mastery.

  - Target Release: Deliver a fully functional MVP within the Capstone 2 timeframe.

Presentation Script

[Presenter: Temur] "To kick off our project plan, let's address the background and core objectives of K-Lingo. With the global rise of the Korean Wave—from music and drama to cinema—millions of people worldwide are eager to learn Korean. However, many current language learning tools either rely on outdated rote-memorization techniques or lack localized, structured feedback for Korean's unique grammatical rules and honorific system. Our objective with K-Lingo is to solve this gap. We are building an interactive, gamified learning application designed to break down language barriers into manageable, bite-sized daily modules. Key goals include real-time evaluation of user exercises, seamless progress tracking with streak systems, and deliverable milestones mapped directly across our Capstone timeline."

Slide 3: Project Plan — Scope & Target Audience

Slide Content

- Target Audience:

  - Beginners to intermediate Korean learners (TOPIK Levels 1–2).

  - K-culture enthusiasts, students, and travelers seeking practical communication skills.

- In-Scope (MVP Features):

  - User authentication & profile customization.

  - Interactive lesson modules (Hangul foundation, essential vocabulary, sentence builders).

  - Gamified quizzes (multiple choice, listening exercises, sentence drag-and-drop).

  - User dashboard displaying performance metrics, daily streaks, and earned badges.

- Out-of-Scope (Future Iterations):

  - Live 1-on-1 tutoring integrated video calls.

  - Advanced speech recognition models for native fluency testing (reserved for v2.0).

Presentation Script

[Presenter: Temur] "Defining clear project boundaries is essential to maintaining our schedule. Our target audience primarily includes beginners to intermediate learners—specifically targeting individuals aiming for TOPIK Levels 1 and 2, as well as travelers and pop culture fans seeking practical conversation skills. In terms of project scope, our Minimum Viable Product includes core user authentication, structured interactive modules covering Hangul and essential vocabulary, immediate quiz evaluation mechanics, and a personalized tracking dashboard. To prevent scope creep and ensure timely delivery, advanced features such as live 1-on-1 AI voice analysis and live human tutoring integration are categorized as out-of-scope for this midterm phase and slated for future releases."

Slide 4: Contract & Service Level Agreement (SLA)

Slide Content

- Project Deliverables Agreement:

  - Delivery of functional UI/UX design prototypes by Week 6.

  - Midterm presentation and complete architectural approval by Week 8.

  - Backend API deployment and frontend integration by Week 12.

  - Final MVP testing and submission by Week 15.

- Service Level Metrics & Standards:

  - System Uptime: 99.5% operational availability for cloud backend services.

  - Response Time: API response latency under 200ms for lesson evaluation requests.

  - Bug Severity Thresholds:

    - Critical (Blocker): Resolved within 24 hours.

    - Major: Resolved within 72 hours.

    - Minor: Resolved in the subsequent sprint cycle.

Presentation Script

[Presenter: Temur] "To ensure accountability and professional governance throughout the project lifecycle, our team operates under a formal Internal Project Charter and SLA framework. This agreement defines critical milestones, quality standards, and responsibilities among all team members. For instance, we have established performance baselines: system API responses must remain under 200 milliseconds to guarantee seamless user interaction during quizzes, and system availability is targeted at 99.5%. Furthermore, our bug resolution protocol, managed actively by our testing unit, ensures critical backend or UI blockers are mitigated within 24 hours."

Slide 5: Use Case Modeling

Slide Content

- Primary Actors:

  - Learner (End User)

  - System Administrator / Content Manager

- Key Use Cases:

  - UC-01: User Registration & Onboarding: Create profile, select proficiency level, set daily goals.

  - UC-02: Complete Interactive Lesson: Access module, answer exercise questions, receive dynamic feedback.

  - UC-03: Track Progress: View visual analytics on completed topics, streak counters, and skill mastery.

  - UC-04: Manage Content (Admin): Upload and update lesson sets, vocabulary database, and audio assets.

+---------------------------------------------------+

|                  K-Lingo System                   |

|                                                   |

|   ( UC-01: User Registration / Goal Setting )     |

|                        ^                          |

|                        |                          |

[ Learner ] ----> ( UC-02: Complete Interactive Lesson )   |

|                        |                          |

|                        v                          |

|   ( UC-03: Track Progress & View Dashboard )      |

|                                                   |

|   ( UC-04: Manage Content & Audio Assets ) <---- [ System Admin ]

+---------------------------------------------------+

Presentation Script

[Presenter: Hasanboy] "Thank you, Temur. I am Hasanboy, the System Architect, and I will walk you through our Use Case Modeling and System Flow. Our use case model centers on two primary actors: the Learner and the System Administrator. When a Learner opens K-Lingo, they register and set daily learning targets through Use Case 01. The core interaction occurs in Use Case 02, where the user engages with interactive lessons—answering multiple-choice, audio, and drag-and-drop questions. The system processes their responses in real time and updates their personal records via Use Case 03. On the administrative side, Use Case 04 enables content updates, allowing admins to dynamically inject new vocabulary datasets and audio recordings without disrupting system deployment."

Slide 6: Business Process Model (BPM)

Slide Content

- Core Workflow: Lesson Execution & Feedback Loop

  - Initiation: User selects an active lesson module from the learning map.

  - Content Fetching: System queries backend database for lesson assets, questions, and audio clips.

  - Interactive Interaction: User submits answers for individual questions.

  - Validation Logic: System checks answers against key repository.

    - Correct: Increments streak counter, awards experience points (XP), plays success sound.

    - Incorrect: Highlights correct answer structure, logs error for review module.

  - Completion & Persist: Updates user profile metrics in database upon module finalization.

[ User Selects Lesson ]

│

▼

[ Fetch Lesson Data & Audio ] ──> [ Display Question ]

│

▼

[ User Submits Answer ]

│

▼

/ Is Answer Correct? \

/                      \

[Yes]                  [No]

│                      │

▼                      ▼

[Add XP & Increment]   [Show Feedback & Log]

│                      │

└──────────┬───────────┘

│

▼

/ More Questions Left? \

/                        \

[Yes]                     [No]

│                        │

(Loop to Next Question)                 ▼

[Update User Profile]

│

▼

[Show Summary Screen]

Presentation Script

[Presenter: Hasanboy] "Here we illustrate the Business Process Model for a typical learning session within K-Lingo. The process begins when a user selects a lesson from their customized path. The application fetches the corresponding payload—including questions, hints, and audio files—from our database. As the user interacts with each question, the system evaluates the input immediately. If correct, the workflow updates the live streak counter and grants experience points. If incorrect, the engine provides immediate visual feedback and logs the mistake into a targeted review queue. Upon reaching the end of the module, all performance metrics are persisted to the backend server, and a summary report is rendered to the user."

Slide 7: UI/UX Design & Frontend Implementation

Slide Content

- Design & Development Pipeline:

  - 3.1 Design System & Component Library (Figma — Behruz)

  - 3.2 UI Wireframing & High-Fidelity Mockups (Behruz)

  - 3.3 Frontend Application Development & Component Integration (Elbek)

- Key Frontend Features:

  - Responsive layout across mobile and web viewports.

  - Reusable modular components for multiple-choice questions, audio playback, and drag-and-drop matching.

  - State management for live streak counters, XP progress bars, and instant quiz feedback.

Presentation Script

[Presenter: Behruz] "Hello everyone, I am Behruz, the UI/UX Designer for K-Lingo, working closely with Elbek, our Frontend Developer. I will cover our design system and frontend realization. To manage our user experience efficiently, we established a robust operational pipeline: I focused on creating our cohesive design system, high-fidelity Figma prototypes, and user flows. Following the UI specifications, Elbek translates these wireframes into responsive, highly interactive frontend components—ensuring seamless rendering of lesson modules, dynamic feedback animations, and smooth dashboard navigations across all user devices."

Slide 8: Work Breakdown Structure (WBS)

Slide Content

- 1.0 K-Lingo Project Management

  - 1.1 Charter & Scope Definition (Temur)

  - 1.2 Weekly Sprints & Progress Monitoring (Temur)

- 2.0 System Architecture & Infrastructure

  - 2.1 Database Schema Design (User, Lessons, Progress Tables) (Hasanboy)

  - 2.2 RESTful API Development & Endpoint Mapping (Hasanboy)

- 3.0 UI/UX Design & Frontend Development

  - 3.1 Design System & Component Library (Figma) (Behruz)

  - 3.2 UI Wireframing & High-Fidelity Mockups (Behruz)

  - 3.3 Frontend Application Development & Integration (Elbek)

- 4.0 Quality Assurance & Testing

  - 4.1 Unit, Integration & API Testing (Suxrob)

  - 4.2 Usability Testing, Bug Tracking & Triage (Suxrob & All Team)

Presentation Script

[Presenter: Elbek] "Hi everyone, I am Elbek, the Frontend Developer for K-Lingo. Following Behruz's design handoff, my core focus is building out the frontend application architecture. As outlined in our Work Breakdown Structure, our 5-member team divides responsibilities across four distinct pillars: Temur oversees project management and sprints; Hasanboy handles backend infrastructure and database schema design; Behruz and I collaborate on UI/UX components and frontend implementation; and Suxrob leads rigorous system quality assurance, testing every module to guarantee peak application stability."

Slide 9: Quality Assurance & Testing Strategy

Slide Content

- QA & Testing Protocols:

  - Test-Driven Validation: Unit testing for frontend components and backend API endpoints using automated testing frameworks.

  - Integration Testing: Verifying smooth data flow between the PostgreSQL database, REST APIs, and frontend state management.

  - Usability & Acceptance Testing: Beta testing sessions with peer learners to refine UI micro-interactions and touch responsiveness.

  - Issue Tracking & Resolution: Systematic logging of bugs adhering to strict SLA response times (24h for critical blockers).

Presentation Script

[Presenter: Suxrob] "Hello everyone, I am Suxrob, the Quality Assurance and Testing Engineer for K-Lingo. Ensuring a bug-free, highly responsive learning experience is critical for an educational app. My role focuses on executing comprehensive testing protocols across the entire stack. From writing automated unit and integration tests for Hasanboy's backend endpoints to validating Elbek's frontend components and checking UI edge cases, we ensure that every lesson module operates without interruption. Furthermore, we monitor issue severity thresholds closely, ensuring rapid turnaround for any blockers prior to final release."

Slide 10: Gantt Chart & Midterm Status

Slide Content

- Project Schedule & Current Progress:

| Task Name | Start Wk | End Wk | Assigned To | Status |
| --- | --- | --- | --- | --- |
| Requirements Gathering & Scope | Wk 1 | Wk 3 | Temur [cite: 1] | Completed |
| UI/UX Wireframing & Prototyping | Wk 3 | Wk 6 | Behruz [cite: 1] | Completed |
| Database Architecture & API Specs | Wk 4 | Wk 7 | Hasanboy [cite: 1] | Completed |
| Frontend Component Implementation | Wk 6 | Wk 9 | Elbek | In Progress |
| QA Test Plan & Initial Bug Triage | Wk 7 | Wk 10 | Suxrob | In Progress |
| Midterm Review & Documentation | Wk 7 | Wk 8 | All Team [cite: 1] | In Progress / Current |
| Frontend & Backend Integration | Wk 8 | Wk 12 | Hasanboy / Elbek | Upcoming |
| System Testing & Bug Fixing | Wk 12 | Wk 14 | Suxrob & All Team | Upcoming |
| Final Deployment & Handover | Wk 14 | Wk 15 | Temur [cite: 1] | Upcoming |

- Current Status: On track according to baseline schedule. Midterm milestones fully met.

Presentation Script

[Presenter: Elbek] "This slide shows our timeline and current standing via our project Gantt Chart. We have successfully completed all Phase 1 and Phase 2 tasks on schedule. Requirements gathering, initial UI/UX wireframing, high-fidelity prototypes, and database architecture plans are 100% complete. We are currently at Week 8 delivering this Midterm Review. Moving into the second half of the semester, our primary focus shifts toward full frontend-backend integration led by Hasanboy and myself, supported by Suxrob's continuous quality assurance testing prior to final deployment in Week 15."

Slide 11: Q&A (Questions & Answers)

Slide Content

- Thank You for Your Attention!

- Project Name: K-Lingo - Interactive Korean Language Learning App

- Team EST (5-Member Roster):

  - Temur — Project Manager / Team Leader [cite: 1]

  - Hasanboy — System Architect [cite: 1]

  - Behruz — UI/UX Designer [cite: 1]

  - Elbek — Frontend Developer

  - Suxrob — QA & Testing Engineer

- Open Floor for Questions:

  - Feedback on architecture, frontend implementation, test protocols, and UI workflow is welcome.

Presentation Script

[Presenter: Temur] "To conclude, Team EST is fully on track to deliver an interactive, high-quality language learning platform that makes studying Korean engaging and effective. With our expanded 5-member team covering leadership, architecture, design, development, and testing, we have established clear structural boundaries and a solid execution timeline. Thank you Professor and classmates for your time and attention today. We would now like to open the floor to any questions, suggestions, or feedback you may have regarding our project plan, design choices, testing strategies, or execution roadmap."